Project Status Report

Proposal report

| Project Name : HanDIYcraft |  |  |
| --- | --- | --- |
| Prepared by: Nahathai Kaewtatib Pimchanok Sripraphan | Date: 26th March 2014 | Report Process: Proposal |
| Project Overall Status: 100% |  |  |
| Milestone Deliverables performance reporting Milestone Deliverables; Due Date; Completed (%); Deliverable Statue. Project Proposal; 26th March 2014; 100%; On Schedule. |

Project Progress Report I

| Project Name : HanDIYcraft |  |  |
| --- | --- | --- |
| Prepared by: Nahathai Kaewtatib Pimchanok Sripraphan | Date: 7th July 2014 | Report Process: Progress I |
| Project Overall Status: % |  |  |
| Milestone Deliverables performance reporting Milestone Deliverables; Due Date; Completed (%); Deliverable Statue. Software Project Management Plan progress I; 7th July 2014; 100%; On Schedule. Software Requirement Specification progress I; 7th July 2014; 100%; On Schedule. Software Design Document progress I; 7th July 2014; 100%; On Schedule. Test Plan for progress I; 7th July 2014; 100%; On Schedule. Test Record for progress I; 7th July 2014; 95%; Behind Schedule. Traceability record progress I; 7th July 2014; 100%; On Schedule. |

Project Progress Report II

| Project Name : HanDIYcraft |  |  |
| --- | --- | --- |
| Prepared by: Nahathai Kaewtatib Pimchanok Sripraphan | Date: 22nd October 2014 | Report Process: Progress II |
| Project Overall Status: 100% |  |  |
| Milestone Deliverables performance reporting Milestone Deliverables; Due Date; Completed (%); Deliverable Statue. Software Project Management Plan progress II; 22nd October 2014; 100%; On Schedule. Software Requirement Specification progress II; 22nd October 2014; 100%; On Schedule. Software Design Document progress II; 22nd October 2014; 100%; On Schedule. Test Plan for progress II; 22nd October 2014; 100%; On Schedule. Test Record for progress II; 22nd October 2014; 100%; On Schedule. Traceability record progress II; 22nd October 2014; 100%; On Schedule. |

Project Final Progress Report

| Project Name : HanDIYcraft |  |  |
| --- | --- | --- |
| Prepared by: Nahathai Kaewtatib Pimchanok Sripraphan | Date: 11th November 2014 | Report Process: Final Progress |
| Project Overall Status: 100% |  |  |
| Milestone Deliverables performance reporting Milestone Deliverables; Due Date; Completed (%); Deliverable Statue. Software Project Management Plan final progress; 11th November 2014; 100%; On Schedule. Software Requirement Specification final progress; 11th November 2014; 100%; On Schedule. Software Design Document final progress; 11th November 2014; 100%; On Schedule. Test Plan for final progress; 11th November 2014; 100%; On Schedule. Test Record for final progress; 11th November 2014; 100%; On Schedule. Traceability record final progress; 11th November 2014; 100%; On Schedule. |